**Dictionary of WBS**

|  |
| --- |
| **Work Package ID**  ***Work Package Name***  ***Description***  ***Person***  ***Cost***  ***Start Date***  ***End Date*** |

|  |
| --- |
| ***1.1.1***  ***Requirements***  ***Manage with team, stakeholder and sponsor.***  ***Manager &Team Members.***  ***10.000EL.***  ***5 November 2021***  ***19 November 2021*** |

***1.1 Start***

|  |
| --- |
| ***1.1.2***  ***Policites.***  ***Know the policites and Recommends of the minister***  ***Manger.*** |

|  |
| --- |
| ***Work Package ID***  ***Work Package Name***  ***Description***  ***Person*** |

|  |
| --- |
| ***1.1.3***  ***Doing study about the project.***  ***Collection all information about the project.***  ***Manager and Team Member.***  ***19 November 2021.***  ***17December 2021.***  **10.000EL.** |

|  |
| --- |
| ***Work Package ID***  ***Work Package Name***  ***Description***  ***Person***  ***Start Date***  ***End Date***  ***Cost*** |

|  |
| --- |
| ***Work Package ID***  ***Work Package Name***  ***Description***  ***Person***  ***Start Date***  ***End Date***  ***Cost*** |

|  |
| --- |
| **1.1.4**  ***Plan the project***  ***Know how the project works and plan for it.***  ***Manager.***  ***17 December 2021***  ***30 December 2021***  ***10.000EL.*** |

|  |
| --- |
| ***Work Package ID***  ***Work Package Name***  ***Description***  ***Person***  ***Start Date***  ***End Date***  ***Cost*** |

|  |
| --- |
| ***1.2.1***  ***Procurements.***  ***Need to make some procurement.***  ***Manager.***  ***30 December 2021.***  ***28 January 2022.***  ***10.000LE.*** |

***1.2 Hard Ware and Soft Ware***

|  |
| --- |
| ***Work Package ID***  ***Work Package Name***  ***Description***  ***Person***  ***Start Date***  ***End Date***  ***Cost***  **Criteria** |

|  |
| --- |
| ***1.2.2***  ***Operating System.***  ***Dealing with Microsoft Windows and Google Chrome book.***  ***Manager.***  ***28 January 2022.***  ***15*** ***March 2022.***  ***50.000EL.***  ***Document adjustment recommendation and provide to appropriate person. Determine and apply knowledge of licensing, hardware and security requirements.*** |

|  |
| --- |
| ***1.2.3***  ***Testing Devices***  ***Computers and Mobil phone or other devices***  ***Team Member.***  ***15*** ***March2022.***  ***29*** ***March2022.***  ***40.000EL.***  ***The equipment is new and of high efficiency.*** |

|  |
| --- |
| ***Work Package ID***  ***Work Package Name***  ***Description***  ***Person***  ***Start Date***  ***End Date***  ***Cost***  ***Criteria*** |

***Team Member***

***Omnea Mohamed***

***Ireny Naem Fares***

***Amany Farouk***

***El Shimaa Gamal***