|  |
| --- |
| **1.3.1**  ***Dividing Tasks.***  ***The Manager divides The tasks among the Team Member.***  ***Manager.***  ***15March2022***  ***29 March2022.***  ***40.000El.***  ***Make their teams more productive and efficiently use the time at hand.*** |

***Dictionary of WBS***

**1.3 Coding**

|  |
| --- |
| **Work Package ID**  ***Work Package Name Description***  ***Person***  ***Start Date***  ***End Date***  ***Cost***  ***Criteria*** |

|  |
| --- |
| **Work Package *ID***  ***Work Package Name***  ***Description***  ***Person***  ***Start Date***  ***End Date***  ***Cost*** |

|  |
| --- |
| **1.3.2**  ***Coding the functions in all Tasks.***  ***Giving Coding in all Tasks.***  ***Team Member and Manager.***  ***29March 2022***  ***26 April 2022***  **50.000EL.** |

|  |
| --- |
| ***Work Package ID***  ***Work Package Name***  ***Description***  ***Person***  ***Start Date***  ***End Date***  Cost |

|  |
| --- |
| **1.3.3**  ***Test Function.***  ***Make sure that the function is working correctly.***  ***Manager and Team.***  ***26 April2022.***  ***9 Mayo2022.***  ***50.000EL.*** |

|  |
| --- |
| ***Work Package ID***  ***Work Package Name***  ***Description***  ***Person***  ***Start Date***  ***End Date***  ***Cost*** |

|  |
| --- |
| ***1.3.4***  ***Interface the application.***  ***Make a suitable interface for the application.***  ***Ui.***  ***9 Mayo 2022***  ***7June2022***  ***50.000EL*** |

|  |
| --- |
| ***1.4.1***  ***Test the application and web.***  ***Run the application and make sure it's working properly.***  ***Manager.***  ***7June2022***  ***21June2022***  ***50.000EL.*** |

***1.4 Finishing***

|  |
| --- |
| ***Work Package ID***  ***Work Package Name***  ***Description***  ***Person***  ***Start Date***  ***End Date***  ***Cost5*** |

|  |
| --- |
| ***Work Package ID***  ***Work Package Name***  ***Description***  ***Person***  ***Start Date***  ***End Date***  ***Cost*** |

|  |
| --- |
| **1.4.2**  ***Explain and Fixed Errors***  ***Finding and fixing errors***  ***Manager***  ***22June 2022***  ***25*** ***July2022***  ***20.000EL*** |

|  |
| --- |
| ***Work Package ID***  ***Work Package Name***  ***Description***  ***Person***  ***Start Date***  ***End Date***  ***Cost*** |

|  |
| --- |
| ***1.4.3***  ***Finish the application and web.***  ***End the application after making sure that it is working well.***  ***Manager.***  ***26 July 2022***  ***9August 2022***  ***10.000EL.*** |

|  |
| --- |
| ***Work Package ID***  ***Work Package Name***  ***Description***  ***Person***  ***Cost***  ***Start Date***  ***End Date***  **Criteria** |

|  |
| --- |
| ***1.4.4***  ***Upload to Google play***  ***Upload the application to Google play***  ***Manager***  ***70.000EL***  ***10 August2022***  ***24 August2022***  ***Select the appropriate icon for the type of application.* *Write a description of the application, its features, and what phones it is compatible with*. Give a description and information about the application to be uploaded to Google Play** |

**Team Member:**

**Omnea Mohamed**

**Ireny Naem Fares**

**EL Shimaa Gamal**

**Amany Farouk**